# Test Plan: OpenMRS Web & SPA System

## 1. Introduction

### 1.1 Purpose

This Master Test Plan outlines the overarching strategy, scope, environment specifications, resource allocation, schedule, and entry/exit criteria for testing the OpenMRS Medical Records System (Web & SPA). It governs the validation of clinical workflows, system administration, role-based security, patient registration, and reporting modules.

### 1.2 Scope of Testing

The testing lifecycle covers the following functional domains:

- Patient Management & Clinical Dashboard: Conditions, allergies, document/file attachments, visit handling, and vitals tracking.

- Security & Access Control: Role-Based Access Control (RBAC) and session validation.

- System Administration: User account lifecycle management and duplicate checks.

- Appointments & Queues: Appointment creation, conflict validation, and service queue filtering.

- Patient Registration: Demographic form validations, age restrictions, and manual record merging.

- Reporting: Report generation and dataset export workflows.

## 2. Test Environment & Configuration

### 2.1 Environments

- Staging / QA Environment: [https://dev3.openmrs.org/openmrs/spa/](https://dev3.openmrs.org/openmrs/spa/) (Primary test execution target).

- Local Development Environment: Localhost containers or developer machines running Node.js / Playwright test automation suites.

### 2.2 Test Tools & Frameworks

- Test Automation Framework: Playwright with TypeScript (@playwright/test).

- Browser Engines: Chromium, Firefox, WebKit (Headless and Headful modes).

- Defect Tracking: Jira / Internal Bug Tracking System.

- Test Management: Google Sheets / Custom Test Case Repository.

## 3. Test Methodology & Approach

### 3.1 Types of Testing

- Functional Testing: Verification of end-to-end user journeys across clinical dashboards, scheduling, and administration modules.

- Security Testing: Validation of unauthorized route restrictions (403/404 error handling) and session timeout behaviors.

- Data Validation & Boundary Testing: Checking input constraints (e.g., maximum age limits, telephone format rules, and password confirmation matching).

- Regression Testing: Automated verification of core modules following updates or deployment cycles.

## 4. Entry and Exit Criteria

### 4.1 Entry Criteria

- The staging environment (dev3.openmrs.org) is live, stable, and accessible.

- User accounts with corresponding roles (Admin, Nurse, etc.) are provisioned.

- Approved test cases and test data specifications are finalized.

- Automation scripts are configured and verified against baseline builds.

### 4.2 Exit Criteria

- 100% execution of planned test cases.

- Zero unresolved Critical or High severity defects. All open medium/low defects are documented with workaround plans.

- Test summary report delivered and approved by QA and project stakeholders.

## 5. Test Schedule & Phases

| Phase | Milestone / Activity | Target Focus |
| --- | --- | --- |
| Phase 1 | Test Planning & Design | Creation of Test Cases, SRS mapping, and automation scripts setup. |
| Phase 2 | Functional & Security Execution | Execution of Dashboard, Administration, Security, and Reporting test cases. |
| Phase 3 | Workflow & Negative Validation | Execution of Appointment booking, overbooking conflicts, and registration boundary checks. |
| Phase 4 | Defect Verification & Reporting | Retesting failed cases (e.g., BUG-001), logging metrics, and sign-off. |

## 6. Roles and Responsibilities

- QA Engineer / Automation Tester: Develops test scripts, executes manual/automated test cases, logs defects, and tracks test results.

- System Administrator: Manages environment availability, user provisioning, and database baseline states.

- Development Team: Fixes reported bugs and reviews code pull requests.